Guía3. Informe final Proyecto APT

Asignatura Capstone

1. APT Project Final Report

El objetivo de este informe es que describas los aspectos más relevantes de tu Proyecto APT. Es importante que fundamenten las decisiones que tuviste que tomar a lo largo del proceso. Below, you will find various fields to complete with the requested information, providing a summary of your APT project and its main results.

| Project name | Mamoru |
| --- | --- |
| Area(s) of performance | Software Development and Implementation, IT Solution Design, Data Management, and IT Project Management. |
| Competencias | IT Requirements Analysis and Planning, Software Architecture and Design, Software Programming, Data Model Analysis and Development, IT Project Management, and integration of components through APIs and databases. Usability, role-based access control, and information protection were also addressed. |

| Final report contents |  |
| --- | --- |
| 1. Relevance of the APT Project | Mamoru addresses the difficulty of coordinating the care of an older adult when their family members cannot be with them at all times. Scattered activities, relevant information, and communications make it difficult to know what care has been provided and who is responsible. The project is based in Chile and considers people aged 60 or older, their family members, caregivers, and service administrators. Its contribution is to bring activities, follow-up, observations, and important information together in a system with differentiated responsibilities. The marketplace makes it easier to browse profiles and request services, while the portal allows accounts, validations, and alerts to be managed. The prototype provides an academic solution to a social need; no adoption studies or results from a user sample were provided that would allow a measured impact to be claimed. For Computer Engineering, the topic integrates mobile and web development, data persistence, client-server architecture, usability, and personal information protection. The time-limited access granted to caregivers links technical decisions to the real-world context of use. |
| 2. Objetivos | General objective Develop an integrated Mamoru prototype that supports the coordination and monitoring of older adults’ care through a role-based mobile application and an administrative portal, with activities, service requests, and controlled access to information. Specific objectives Define requirements and differentiated workflows for family members, older adults, caregivers, and administrators. Design simple, readable interfaces and build the main views of the application and portal. Implement role-based access, code-based linking, and information persistence through the API and database. Enable users to create and view activities, record their completion, and view caregiver observations. Implement caregiver search, requests, and service management with temporary access to critical data. Include administrative management of users, caregivers, requests, SOS alerts, and auditing. Document the status achieved, limitations, and pending verifications to guide future work. |
| 3. Methodology | An iterative approach based on Scrum was used, organized into a maximum of five sprints. Each iteration is described in terms of planning, goal, backlog, impediments, review, and retrospective. This structure makes it possible to review progress and adjust scope as technical issues arise or business rules are clarified. No records are attached that would certify ceremonies, dates, duration, or team velocity; therefore, this is described as a Scrum-based approach rather than a fully documented formal adoption. The methodology was appropriate given the variety of roles and dependencies: interfaces were defined in Figma, implemented in Flutter, and integrated with the backend; the portal was built with React, Vite, and TypeScript. Reviews made it possible to correct schedules, information access, and service completion before considering the phase complete. Iteration and purpose - Sprint 1: Technical setup and project foundation - Sprint 2: UX/UI design, access, and role-based linking} - Sprint 3: Activities, monitoring, observations, and SOS - Sprint 4: Marketplace, requests, and service management - Sprint 5: Administrative portal, integration, and phase closure |
| 4. Development | Sprint 1: Technical setup and project foundation Sprint Planning The team prioritizes tools, repository structure, and the data model before developing user workflows. Separating the mobile application, backend, and administrative portal made it possible to distribute responsibilities. Sprint Goal Prepare the development environments and an initial shared architecture for the app, API, and database. Sprint Backlog (Tasks and owners) - Configure Flutter, Dart, Android Studio, VS Code, and the Android emulator: Antonella Valdés Rojas - Install PostgreSQL and create the Mamoru database: Diego Mellado Jara - Set up Python, FastAPI, and the initial API structure: Diego Mellado Jara - Define entities, relationships, and initial data contracts: Team - Organize the repository and the app and portal structure: Team Impediments Configuration issues arose with PostgreSQL, Flutter dependencies, and Gradle. Configurations were reviewed, dependencies were cleaned up, and the environment was validated progressively. Sprint Review A technical foundation was established to continue development. The stack described in the manual includes Flutter for the app and React, Vite, and TypeScript for the portal; the API and PostgreSQL form the shared data layer. Retrospective Validate each environment and document its configuration before adding new modules. Maintain clear API contracts to reduce integration issues. Sprint 2: UX/UI design, access, and role-based linking Sprint Planning Workflows were organized in Figma and implemented in Flutter. Readable text and simple navigation for older adults, management features for family members, and service functions and professional profiles for caregivers were prioritized. Sprint Goal Define the main interfaces and implement differentiated access for family members, caregivers, and older adults. Sprint Backlog (Tasks and owners) - Design and implement navigation and screens by role: Antonella Valdés Rojas - Implement registration, login, persistent sessions, and logout: Team - Record the caregiver’s profession, experience, and service arrangement: Team - Implement older-adult linking using an invitation code: Team - Apply validations and access permissions: Team - Integrate caregiver approval through the portal: Diego Mellado Jara Impediments Forms were adjusted following Flutter changes, and a distinction was made between existing screens and operations actually connected. Email verification, password recovery, and QR-code scanning remained pending. Sprint Review The manual reports working registration and login, persistent sessions, and older-adult access using code ABCD-1234. The family member has a code and QR code valid for 48 hours and can link up to two older adults. QR scanning does not yet work. The caregiver account remains pending until approved by the administrator. Retrospective Designing workflows before coding them made navigation decisions easier. A completed screen must be reviewed alongside its server-side operation before it can be considered functional. Sprint 3: Activities, monitoring, observations, and SOS Sprint Planning The activity creation, viewing, and recording cycle was prioritized. The statuses pending, completed, and not completed were defined, along with activity repetition, counters, and monitoring for family members. Sprint Goal Implement activity creation and role-based monitoring, along with observation recording and SOS alerts. Sprint Backlog (Tasks and owners) - Create activities, repetition, and family-member monitoring: Antonella Valdés Rojas - Implement the simplified view and activity recording for older adults: Antonella Valdés Rojas - Connect activities and statuses to the API: Diego Mellado Jara - Record caregiver observations and display them to family members: Team - Create SOS alerts and display them to family members and the administrator: Team - Review time-based rules and schedule handling: Team Impediments Time conversion caused discrepancies of two or three hours; the fix still needs to be confirmed on the phone. Automatic status changes to “not completed” depend on the app remaining open. The server has not yet enforced the maximum of two observations. Sprint Review The family member creates and views activities. The caregiver records statuses and observations while the service is active. In the older adult’s simplified view, the “complete” or “I couldn’t” buttons become available ten minutes beforehand and save the status; the task list is read-only. SOS generates a real alert, but does not send SMS messages, make calls, or issue push notifications. Monitoring with observations requires test confirmation and reopening Tasks to refresh. Retrospective Time-based rules and limits must be validated on the server. Separating permissions by role and testing both older-adult display modes avoids incorrectly describing the user as unable to record activities. Sprint 4: Marketplace, requests, and service management Sprint Planning The workflow was organized from the caregiver’s public profile through service closure. Tiered rates, filters, specialties, and a scope-of-practice warning for health professions were incorporated. Sprint Goal Connect caregiver search with structured requests, acceptance or rejection, temporary service access, and completion. Sprint Backlog (Tasks and owners) - Implement the marketplace, filters, and public profile: Antonella Valdés Rojas - Create the request form and estimated quote: Antonella Valdés Rojas - Connect acceptance, rejection with reasons, and history: Team - Control active service status and access to important information: Diego Mellado Jara - Implement caregiver check-in and updates every 30 seconds: Team - Complete the service through the API and notify the family member: Team Impediments The live-in service request remains pending. Emergency contacts are received from the server, but their display still needs to be checked. The chat remains a sample conversation and cannot be presented as operational. Sprint Review The manual reports requests with pending, accepted, rejected, and completed statuses. Active service is determined by its period on the server. Critical older-adult data is provided only while the service is active. Completion first checks with the server, preserves the service if an error occurs, and revokes access after successful closure. Check-in, history, and completion still require confirmation through device testing. The family-member rating screen has not yet been built. Retrospective Control temporary access and service transitions through the server. Distinguish the request status from whether the service is active, and do not consider chat or ratings implemented merely because they appear in the design. Sprint 5: Administrative portal, integration, and phase closure Sprint Planning This iteration brings together the administrative modules described in the manual and the final integration review. It is intended as a consolidation phase: it includes features reported as complete as well as verification activities still pending, without claiming production readiness. Sprint Goal Consolidate the administrative portal and document the integrated status, pending tests, and continuation backlog for academic closure. Sprint Backlog (Tasks and owners) - Consolidate the dashboard, user management, and caregiver approval: Diego Mellado Jara - Integrate requests, SOS, auditing, and the administrator team: Diego Mellado Jara - Maintain moderation of reported reviews: Diego Mellado Jara - Confirm Android tests of the corrected workflows: Team - Prepare the manual, reports, and phase-closure record: Team - Record pending work on ratings, chat, emails, documents, push notifications, cloud deployment, and iOS: Team Impediments Test reports, lines-of-code (LOC) measurements, and time records are not available. The portal lacks separation of administrative permissions and requires several production-related adjustments. The manual contains summary percentages that are outdated compared with its detailed tables. Sprint Review The portal reports a dashboard, user management, caregiver approval, review moderation, request viewing, SOS handling, and auditing. The closing review records an integrated prototype with outstanding work. Reported reviews can be moderated in the portal, but the full workflow starting with a family member’s rating is not complete. Closure approvals remain pending. Retrospective Close the phase with traceability between requirements, status, and evidence. Measure hours and size from the beginning; distinguish functional progress from production readiness and keep outstanding items visible. Difficulties, enablers, and adjustments (aspect and analysis) - Enablers: Prior design in Figma; separation of the app, backend, and portal; shared data model; and progressive workflow reviews - Difficulties: PostgreSQL configuration; changes in Flutter; schedule discrepancies; incomplete server-side rule validation; and the coexistence of implemented features and features awaiting testing - Adjustments: Older-adult access by code; structured requests; temporary service control on the server; closure confirmed by the API; a warning for health professions; and consolidation of the work into five sprints. - Final scope: Integrated prototype and academic closure documentation. Production deployment and iOS testing remain pending. Results and completion (Component – reported status and limitations) - Mobile app: Registration, access, code-based linking, activities, marketplace, requests, and service management are connected according to the manual. Some fixes and screens still need testing. - Administrative portal: Dashboard, users, caregivers, requests, moderation, SOS, and audits are reported as complete; operational and production adjustments remain. - Pending functionality: Family-member ratings, real chat, emails, password recovery, professional documents, and QR scanning. - Pending rules and deployment: Validate the observation limit on the server; automate the “not completed” status without depending on the app being open; confirm contacts; push notifications; cloud deployment; iOS testing; and portal permissions. El manual asigna 1 a cada función lista, 0,5 a una parcial y 0 a una faltante. Estos valores son un indicador orientativo de cobertura, no una certificación de calidad. Sus tablas detalladas se usan como referencia porque el resumen final conserva cifras distintas (61 % para la app y 62 % global). No se dispone del inventario completo por función para recalcular independientemente cada subtotal. El manual también propone cerca de 70 % para la app si se descuentan las funciones sin confirmar; esa cifra se conserva sólo como escenario de su autor, no como una nueva medición validada. |
| 5. Evidence | La evidencia entregada con esta solicitud es el manual descriptivo de Mamoru y el resumen de desarrollo por sprints. Los siguientes anexos deben incorporarse para respaldar la ejecución y los resultados con material verificable; no se presentan capturas ni pruebas inexistentes como si estuvieran adjuntas. |
| 6. Professional interests and career plans | Developing Mamoru allowed me to connect my interest in mobile applications with project management and information security. While working on screens for different users, I learned that implementing a feature also requires defining its permissions, validating data, and checking the integration results. This experience strengthened my interest in building useful solutions and organizing their development incrementally. My professional interests remain focused on mobile and web development, project management, and cybersecurity. I want to deepen my knowledge of Flutter, API consumption, integration testing, accessibility, and data protection. I see myself participating in software development teams and gradually moving into technology project coordination. As a next step, I will seek work experiences that allow me to turn prototypes into verified and maintainable solutions. This reflection is written from Antonella’s participation in the mobile application and should be reviewed by her before academic submission. |